National Technical Research Organisation (NTRO)

Problem Statement 26145

Implementation Plan

AI-Based Detection of Cyber Threats in Unidirectional IP Traffic

Version 1.0

Build Plan for a Real, Windows-Runnable Prototype

Date: 26 August 2026

# 1. Objective of This Plan

This plan sequences the work needed to arrive at a genuinely runnable Windows prototype that ingests real traffic (live capture or real/lab PCAP replay), detects all six required threat classes in a streaming fashion, and shows results on a live dashboard — with a measured throughput benchmark, not just a design.

# 2. Environment Setup (Windows)

## 2.1 Prerequisites

- Windows 10/11, Administrator rights (needed for packet capture).

- Npcap installed with "Install Npcap in WinPcap API-compatible Mode" checked (required by Scapy/PyShark for live capture).

- Python 3.11+ (added to PATH).

- Git, and optionally Wireshark (for tshark.exe, used by PyShark and for manual PCAP inspection).

- (Optional) Redis-for-Windows / Memurai if using Redis Streams instead of in-process async queues.

## 2.2 Setup Steps

- Install Npcap from npcap.com, checking the WinPcap-compatible mode option.

- Clone the project repository and create a virtual environment: python -m venv venv && venv\Scripts\activate.

- Install dependencies: pip install -r requirements.txt (scapy, dpkt, pyshark, pandas, numpy, scikit-learn, river, fastapi, uvicorn[standard], websockets, sqlalchemy).

- Verify capture permissions: run python tools/check_capture.py as Administrator to confirm Npcap can open the target interface.

- Run a smoke test with a sample PCAP: python -m pipeline.replay --pcap samples/benign_baseline.pcap --rate 10mbps.

- Start the backend: uvicorn backend.main:app --reload, then open the dashboard at http://localhost:8000.

# 3. Phased Delivery Plan

| Phase | Focus | Exit Criteria |
| --- | --- | --- |
| 0. Setup | Windows environment, repo scaffolding, CI-lite (pytest on push) | Team can run a hello-world capture and see raw packets logged |
| 1. Ingest | Npcap live capture + PCAP replay + NetFlow/IPFIX listener, read-only enforcement | Real packets/flows flowing into the feature queue from at least 2 input modes |
| 2. Flow & Feature Engineering | Flow builder + all 6 feature sets | Feature vectors verified against hand-crafted synthetic packets (unit tests) |
| 3. Detector Models | Train/tune DDoS, C2, DGA, TLS-meta, Scan, Exfil detectors | Per-class precision/recall reported on held-out test split |
| 4. Streaming & Alerting | Wire detectors into the live queue, alert aggregator, schema, storage | End-to-end: replayed PCAP produces correctly-shaped alerts in the DB |
| 5. Dashboard | FastAPI REST + WebSocket, React/HTML dashboard screens | Live alerts visibly stream into the UI during a replay run |
| 6. Benchmarking & Hardening | Throughput/latency benchmark, backpressure tuning, directionality egress test | Documented sustained Mbps/flows-per-sec and median latency; egress test passes |
| 7. Packaging & Docs | PyInstaller packaging, Windows run scripts, final documentation set | A judge can unzip, run one script, and see the dashboard with live detections |

# 4. Detailed Task Breakdown

| Task | Owner Role | Est. Effort |
| --- | --- | --- |
| Npcap live capture wrapper (Scapy AsyncSniffer) | Ingest Engineer | 2 days |
| PCAP replay tool with configurable rate | Ingest Engineer | 1 day |
| NetFlow/IPFIX UDP listener & parser | Ingest Engineer | 2 days |
| 5-tuple flow builder with idle/active timeouts | Pipeline Engineer | 2 days |
| Feature extractors: DDoS rate/entropy | Data/ML Engineer | 1.5 days |
| Feature extractors: beaconing periodicity (FFT/autocorr) | Data/ML Engineer | 2 days |
| Feature extractors: DNS entropy/n-gram + record-type stats | Data/ML Engineer | 2 days |
| JA3/JA3S/JA4 fingerprinting + size/timing sequence features | Data/ML Engineer | 2.5 days |
| Feature extractors: port-scan fan-out | Data/ML Engineer | 1 day |
| Feature extractors: exfiltration ratio/baseline | Data/ML Engineer | 1.5 days |
| Lab dataset generation (iperf3/Ostinato benign; hping3/Slowloris/dnscat2/DGArchive/C2-emulator attacks) | QA/Data Engineer | 3 days |
| Model training + validation per class + model cards | ML Engineer | 4 days |
| Streaming queue + backpressure + detector worker harness | Pipeline Engineer | 2 days |
| Alert aggregator, severity scoring, schema implementation | Backend Engineer | 1.5 days |
| SQLite/SQLAlchemy schema + migrations | Backend Engineer | 1 day |
| FastAPI REST endpoints | Backend Engineer | 1.5 days |
| WebSocket live push channel | Backend Engineer | 1 day |
| Dashboard UI (Overview, Live Alerts, Detail, Analytics, Sensors) | Frontend Engineer | 4 days |
| Throughput/latency benchmark harness + report | QA/Perf Engineer | 1.5 days |
| Directionality/egress verification test | Security Reviewer | 1 day |
| PyInstaller packaging + Windows launcher scripts | Release Engineer | 1.5 days |
| Documentation set (PRD/TRD/App Flow/UI-UX/Backend Schema/this plan, model cards, README) | Tech Writer / Team | 2 days |

# 5. Testing Plan

## 5.1 Unit & Component Testing

- Feature extractor unit tests using deterministic, hand-crafted packet sequences (pytest).

- Flow builder tests for timeout/expiry edge cases (idle vs active timeout boundaries).

## 5.2 Model Validation

- 70/15/15 train/validation/test split, stratified by class and capture session.

- Report Precision/Recall/F1 and confusion matrix per threat class in the model card.

## 5.3 End-to-End & Load Testing

- Replay a labeled mixed-traffic PCAP (benign + all 6 attack types interleaved) and assert alert output matches ground truth within tolerance.

- Ramp replay rate upward (e.g., 5 → 20 → 50 → 100 Mbps) to find the sustained-throughput ceiling and record median/95th-percentile alert latency at each step.

## 5.4 Directionality Verification

- Run a packet capture on the enclave's outward-facing interface for the full duration of an end-to-end test and confirm zero egress packets originate from the pipeline.

# 6. Demo & Packaging

- Ship a single PyInstaller-built executable (or a run_demo.bat) that starts the backend, opens the dashboard in the default browser, and begins a pre-loaded PCAP replay automatically — so evaluators can see live detections within seconds of launch.

- Include 2–3 curated demo PCAPs: one benign baseline, one mixed-attack scenario covering all six classes, and one high-rate DDoS burst for the throughput story.

- Provide a one-page README with exact run instructions and the benchmarked throughput/latency numbers front and center.

# 7. Risk & Contingency

| Risk | Contingency |
| --- | --- |
| Live-capture demo unreliable on the judging machine (drivers/permissions) | Default the demo to PCAP replay mode, which is 100% reproducible regardless of the host NIC |
| Model training time runs long close to deadline | Prioritize rule-based detectors (DDoS, scan, exfil) which are fast to build and highly explainable; treat ML refinements as stretch goals |
| Dashboard polish time squeezed | Ship the HTML/Chart.js variant first (faster to build than a full React app) and upgrade only if time remains |

# 8. Definition of Done

- All six threat classes have a working detector with documented features and validation metrics.

- The pipeline runs continuously on Windows, ingesting real captured or replayed traffic, and emits alerts within the target latency.

- The dashboard shows live alerts with severity, confidence, and evidence, matching the standardized alert schema.

- A documented, reproduced throughput benchmark exists (flows/sec and/or Mbps sustained).

- The directionality/egress test passes, with results included in the final report.